PRODUCT REQUIREMENTS DOCUMENT

Autobody Automation System

WhatsApp Commerce  ·  Custom POS  ·  Operator Dashboard  ·  Online Store

| Prepared by | VirtuKey Technologies |
| --- | --- |
| Document Version | 1.0 |
| Date | April 2026 |
| Classification | Client Confidential |

This document is intended for the client only and outlines the full scope,
deliverables, architecture, and commercial terms for the Autobody Automation System.

# 1. Executive Summary

This document defines the full scope of work for the Autobody Automation System — a purpose-built digital platform for an autobody and spares shop. The system is designed to automate customer intake, manage inventory, process sales, and give staff complete operational control from a single interface.

The platform replaces manual WhatsApp enquiries, disconnected inventory tracking, and an existing third-party POS subscription with a single, owned system built specifically for this business.

| What | Detail |
| --- | --- |
| Project Name | Autobody Automation System |
| Build Cost | R20,000 (fixed price) |
| Monthly Infra | R2,000 – R2,300 per month (billed separately) |
| Build Timeline | Approximately 14 weeks from deposit received |
| Developed by | VirtuKey Technologies |

# 2. The Problem Being Solved

Without a dedicated system, the shop currently faces the following operational gaps:

- Customer enquiries arrive on WhatsApp and are handled manually — slow, inconsistent, and dependent on staff availability

- Inventory is tracked separately with no direct link to customer requests or online sales

- There is no automated way to check stock and respond to a customer in real time

- Leads that come in after hours or go unanswered are lost with no record

- A third-party POS system is paid for monthly, with no ownership or customisation

- There is no central dashboard giving management visibility across sales, stock, and conversations

# 3. What Is Being Built

The Autobody Automation System is four interconnected components that work together as one platform.

## 3.1  WhatsApp Sales Bot

Customers message the business on WhatsApp as they normally would. The bot handles the full intake automatically — collecting vehicle details, the part they need, and any relevant information — then checks stock in real time and responds accordingly.

- In stock: the customer is sent a direct checkout link to pay online immediately

- Out of stock: the bot suggests alternatives or logs a sourcing request

- Complex queries: the conversation is handed off to a staff member with full context already captured

No customer ever feels they are talking to a bot unless they ask. If the conversation requires human judgement, a staff member takes over seamlessly from the dashboard.

## 3.2  Custom Inventory & POS System

This replaces the existing third-party POS subscription entirely. All inventory data lives in your own database, accessible only by your system, with no recurring licence fees.

- Full parts catalogue with SKU, pricing, make/model compatibility, and stock levels

- Stock movements tracked automatically — every sale, receipt, and adjustment is logged with a timestamp and the staff member responsible

- Walk-in POS terminal for in-person sales — cash, card, and EFT — with PDF receipt generation

- Supplier management and reorder tracking

- Low-stock alerts sent automatically to staff

- Reporting: daily sales, top-moving parts, dead stock, gross margin per item

## 3.3  Operator Dashboard

A private, password-protected web application for internal staff use. Each staff member logs in with their own account and sees only what their role allows.

- Live inventory management — search, filter, edit, and restock in real time

- WhatsApp inbox — monitor all active customer conversations and take over from the bot when needed

- Order tracking — all Shopify orders appear here automatically with fulfilment status

- Escalation queue — flagged conversations that need urgent human attention

- POS terminal — process walk-in sales directly from the dashboard

- Sales and stock reports — visual summaries for management

- Broadcast tool — post deals and promotions to the business WhatsApp group

| Role | Access | Cannot Access |
| --- | --- | --- |
| Admin | Everything | Nothing restricted |
| Salesperson | WhatsApp inbox, POS, orders | Cost prices, reports, user management |
| Warehouse | Inventory, stock movements | Sales data, conversations |
| View Only | Read-only across all sections | No editing or transactions |

## 3.4  Website & Online Store

A public-facing website and online store where customers can browse the parts catalogue, place orders, and pay — without needing to message on WhatsApp at all.

- Clean, mobile-first website with shop information, services, and contact details

- Online parts catalogue that reflects live inventory

- Secure checkout and payment processing handled by Shopify

- All online orders flow automatically into the operator dashboard — no manual copying

- A 'Request a Part' form for customers to submit a sourcing enquiry directly from the website

# 4. How It All Works Together

The complete customer journey from first message to fulfilled order.

| # | Stage | What Happens |
| --- | --- | --- |
| 1 | Customer contacts shop | Customer sends a WhatsApp message — the bot responds immediately, 24/7 |
| 2 | Bot captures details | Vehicle info, part needed, and any photos are collected and stored |
| 3 | Stock is checked | The system queries live inventory — result in under a second |
| 4 | Customer directed | Sent a Shopify checkout link if in stock, or alternatives if not |
| 5 | Order placed | Customer pays online — order appears instantly in the dashboard |
| 6 | Staff notified | Dashboard updates in real time — warehouse picks and prepares the order |
| 7 | Escalation (if needed) | Complex queries are flagged and a staff member steps in |

# 5. System Architecture

The platform is built on an enterprise-grade architecture designed for reliability, speed, and security. All data is stored in a private, managed database. The customer never interacts directly with any internal system.

| Layer | What It Does | Handles |
| --- | --- | --- |
| Customer Layer | WhatsApp & Online Store — the only touchpoints a customer ever sees | WhatsApp, Shopify |
| Application Layer | All business logic — bot responses, stock checks, order processing, security | Spring Boot API |
| Database Layer | All data — inventory, orders, customers, conversations | PostgreSQL on Supabase |
| Dashboard Layer | Internal staff interface — built as a secure web application | Next.js Dashboard |
| Integration Layer | Connects WhatsApp, Shopify, and email into one unified system | Meta API, Shopify API |

# 6. Technology Stack

Every technology chosen is production-grade, widely supported, and built for longevity. There are no experimental or obscure dependencies in this system.

| Component | Technology | Why It Was Chosen |
| --- | --- | --- |
| Core Backend | Spring Boot 3 (Java 21) | Industry-standard enterprise framework — secure, robust, and widely proven |
| Database | PostgreSQL via Supabase | Managed, backed-up, enterprise-grade relational database |
| Dashboard & Website | Next.js 14 | Fast, modern web application framework — works on all devices |
| Background Jobs | Quartz Scheduler | Handles automated tasks (stock sync, alerts) on a reliable schedule |
| Security | Spring Security + JWT | Role-based access control — each user sees only what they should |
| Caching | Redis (Upstash) | Keeps the bot fast by remembering conversation state between messages |
| WhatsApp | Meta Cloud API | Official WhatsApp Business API — reliable, compliant, and free to start |
| Ecommerce | Shopify | Handles payments securely — no card data ever touches your system |
| File Storage | Supabase Storage | Stores customer photos and generated receipts securely |
| Email Notifications | Resend | Sends staff alerts and customer receipts automatically |

# 7. Database Schema

The following tables form the core of the system. All data is relational, meaning records are linked — a sale links to a customer, which links to a conversation, which links to the order. This gives complete traceability for every transaction.

| Table | Key Fields | Purpose |
| --- | --- | --- |
| parts | SKU, name, category, stock level, price | The master catalogue of every part in the shop |
| stock_movements | Part, type, quantity, staff member, date | Full audit trail of every stock change — received, sold, adjusted |
| suppliers | Name, contact, lead time | Supplier directory linked to parts for reorder management |
| customers | Name, phone, vehicle details, source | Customer records — created automatically from WhatsApp or walk-in |
| conversations | Customer, status, bot state, escalated flag | Every WhatsApp conversation with its current state and history |
| messages | Conversation, direction, content, timestamp | Every individual message sent and received |
| orders | Customer, source, total, status, Shopify ID | All orders whether placed online or at the counter |
| order_items | Order, part, quantity, unit price | Line items within each order — links orders back to inventory |
| users | Name, email, role, access level | All staff accounts with role-based permissions |
| pos_sessions | Staff member, open/close time, float | Daily POS cash reconciliation records |

# 8. Out of Scope (Version 1)

The following items are not included in this build. They can be scoped and quoted separately in a future version.

- Native mobile app (iOS or Android) — the dashboard is fully mobile-responsive in a browser

- Multi-branch management — the database is designed to support this, but the UI is deferred to v2

- Accounting software integration (Xero, Sage, QuickBooks)

- AI-powered pricing suggestions or demand forecasting

- Customer loyalty or rewards programme

# 9. Delivery Timeline

Timeline begins from receipt of deposit payment.

| Phase | Weeks | What Is Delivered |
| --- | --- | --- |
| Phase 1 | Weeks 1–3 | Database setup, user authentication, core inventory system, POS walk-in sales |
| Phase 2 | Weeks 4–6 | WhatsApp bot — full customer intake, stock check, and checkout link flow |
| Phase 3 | Weeks 7–9 | Operator dashboard — all views, real-time updates, escalation handling |
| Phase 4 | Weeks 10–12 | Website, online store, Shopify product sync, order pipeline |
| Phase 5 | Weeks 13–14 | Reporting, receipt generation, final QA, handover and training |

# 10. Commercial Terms

## 10.1  Build Cost

| Item | Amount |
| --- | --- |
| Full system build (all four modules) | R20,000.00 |
| Includes: design, development, testing, deployment, and handover | Fixed price — no surprise charges |

## 10.2  Payment Schedule

Payments are tied to delivery milestones — you only pay for what has been built and handed to you.

| # | Milestone | Amount Due | When |
| --- | --- | --- | --- |
| 1 | Deposit — Project Kickoff | R5,000 (25%) | Before work begins |
| 2 | First MVP Delivery | R5,000 (25%) | On delivery of Phase 2 |
| 3 | Project Completion | R10,000 (50%) | On final delivery & handover |
| TOTAL |  | R20,000.00 |  |

## 10.3  Monthly Infrastructure Cost

Once the system is live, the infrastructure that keeps it running is billed separately. These are direct costs from third-party cloud providers — not a developer fee.

| Service | What It Covers | Monthly Cost |
| --- | --- | --- |
| Database & Storage | All data storage, backups, and file hosting | R455 |
| Application Hosting | The live server that runs the system 24/7 | R275 – R365 |
| Dashboard & Website | Public website and staff dashboard hosting | R365 |
| Online Store | Shopify ecommerce platform and payment processing | R710 |
| WhatsApp API | Business messaging via Meta's official platform | R0 – R275 |
| Supporting Services | Caching, email delivery, domain | R30 |
| TOTAL | Billed monthly — invoices provided for transparency | R2,000 – R2,300 |

Infrastructure invoices will be shared with the client each month for full transparency. Costs may vary slightly depending on WhatsApp message volume.

# 11. What the Client Owns

On final payment, the client receives full ownership of the following:

- All source code for the application — backend, dashboard, and website

- The database schema and all data stored within it

- Deployment configurations and environment setup documentation

- A handover session covering system administration and staff training

VirtuKey Technologies retains no licence over the codebase after final payment. The client is free to engage any developer to maintain or extend the system in future.

# 12. Acceptance

By proceeding with the deposit payment, the client confirms that they have read, understood, and agreed to the scope, timeline, and commercial terms outlined in this document.

| Client Signature Print Name Date | Authorised — VirtuKey Technologies Print Name Date |
| --- | --- |

VirtuKey Technologies  ·  Confidential  ·  April 2026